Fooditude: Progress Report 5

Period Covered: November 9, 2025 - November 22, 2025

Branch: master

| Date | Hours | Description of Work Done |
| --- | --- | --- |
| November 9, 2025 | 4.0 | Enhanced Admin System Backend: Implemented backend endpoints for admin user management, including GET /users and DELETE /users/:userId endpoints with full cascading deletion. Added admin privilege checks and security validations to prevent self-deletion. Encountered challenges with proper user data cleanup across multiple data stores, which was resolved by implementing comprehensive deletion logic that removes user profiles, items, reviews, and messages. |
| November 10, 2025 | 4.5 | Mobile Admin Panel: Built complete Admin Panel UI for mobile platform. Implemented real-time user search and filtering functionality. Created user cards with detailed statistics and delete confirmation dialogs. |
| November 11, 2025 | 3.0 | Mobile Admin Permissions Fix: Identified and resolved critical issue where mobile admins could not edit or delete items regardless of status. The problem was in conditional rendering logic in ItemDetailModal.tsx. Fixed by implementing explicit isAdmin checks for button visibility and ensuring admin badge displays correctly. Added debug logging to help diagnose permission issues. |
| November 12, 2025 | 3.5 | Review System Completion: Finalized the 5-star donor review system by adding "Items You've Claimed" section to user profiles. Implemented automatic detection of reviewed items and pre-populated ReviewDialog with donor information. Fixed backend review type transformation to correctly display "As Donor" and "As Recipient" badges on user profiles. |
| November 13, 2025 | 4.0 | Message Read/Unread Tracking: Implemented comprehensive read/unread tracking system for messages. Created backend logic using view timestamps to determine read status and added mark-as-read functionality. The system now accurately shows unread counts in the FloatingMessageNotification badge and automatically marks messages as read when conversations are opened. |
| November 14, 2025 | 3.0 | Messaging System Bug Fixes: Fixed critical bugs in unread message counting logic that was causing counts to be lost or miscalculated. Separated last message tracking from unread counting and improved message grouping by sender. Enhanced the /conversations endpoint to properly calculate unread counts using view timestamps. |
| November 16, 2025 | 1.5 | End-to-End Testing: Conducted comprehensive testing of all new features including admin user management, review system, and messaging functionality. Identified and fixed minor UI inconsistencies and state management issues. |
| November 17, 2025 | 4.0 | Performance Optimization: Reviewed and optimized API polling intervals for messaging components to reduce server load while maintaining real-time feel. ChatDialog polls every 3 seconds, MessagesPanel every 10 seconds, and FloatingMessageNotification every 30 seconds. Implemented efficient data fetching patterns to minimize unnecessary API calls |
| November 19, 2025 | 2.5 | Theme System Implementation: Created ThemeContext for global theme state management using React Context API. Updated theme.ts utilities for consistent styling across new components. Ensured all new AdminPanel, ReviewDialog, and navigation components follow the centralized theming system. |
| November 20, 2025 | 3.0 | App Feedback & Enhanced Analytics: Developed user-facing AppFeedbackPanel for collecting user feedback and integrated it with admin monitoring. Enhanced Admin Analytics with new metrics and visualization components. Created ReviewModal for streamlined item rating workflow. |
| November 21, 2025 | 2.0 | Final Bug Fixes & Polish: Addressed minor UI bugs identified during testing, including state synchronization issues and styling inconsistencies. Performed code review and optimization to ensure clean, maintainable code across all components. |
| November 22, 2025 | 1.5 | Progress Report Compilation: Compiled this comprehensive progress report documenting all work completed since the fourth progress report. Prepared the codebase for the next development phase and ensured all documentation is up to date. |

Summary of Work Completed Since Fourth Report:

- Admin System Enhancement: Full user management capabilities (list, search, delete with cascading) implemented on both web and mobile.

- Review System Finalization: Completed the 5-star donor review flow, integrated with user profiles and admin analytics.

- Messaging System Refinement: Implemented accurate read/unread tracking and fixed critical bugs in notification counts.

- UI/UX Improvements: Added FloatingActionButton, and refined the Header for better navigation.

- System-Wide Polish: Enhanced theming, performed comprehensive testing, and optimized performance.

Repo Check-in of Implementation Completed

The files and folders I have checked in the repo since the last progress report are as follows:

Backend Files:

- /supabase/functions/server/index.tsx - Enhanced with admin endpoints, review system, and message read tracking

Frontend Files:

- /components/AdminPanel.tsx - Complete admin user management interface

- /components/AdminAnalytics.tsx - Enhanced analytics dashboard

- /components/AdminAppFeedback.tsx - User feedback management

- /components/BottomNav.tsx - Bottom navigation component

- /components/FloatingActionButtons.tsx - Quick action buttons

- /components/AppFeedbackPanel.tsx - User feedback submission

- /components/ReviewModal.tsx - Item rating interface

- /components/ItemDetailModal.tsx - Enhanced with admin permissions

- /components/ProfilePage.tsx - Added claimed items section

- /components/FloatingMessageNotification.tsx - Fixed unread counting

- /components/Header.tsx - Navigation improvements

- /contexts/ThemeContext.tsx - Global theme management

- /utils/api.ts - Expanded API service layer

- /utils/theme.ts - Enhanced theming system

- /App.tsx - Integrated all new components